ANNEX II: TERMS OF REFERENCE

“Design and updating of Web pages including support for maintenance and content management”

1.	BACKGROUND INFORMATION	2

1.1.	Partner country	2

1.2.	Contracting authority	2

1.3.	Country background	2

1.4.	Current situation in the sector	2

1.5.	Related programmes and other donor activities	3

2.	OBJECTIVES & EXPECTED OUTPUTS	3

2.1.	Overall objective	5

2.2.	 Specific Objective(s)	5

2.3.	Expected outputs to be achieved by the contractor	5

3.	ASSUMPTIONS & RISKS	6

3.1.	Assumptions underlying the project	6

3.2.	Risks	6

4.	SCOPE OF THE WORK	6

4.1.	General	6

4.2.	Specific work	11

4.3.	Project management	11

5.	LOGISTICS AND TIMING	13

5.1.	Location	13

5.2.	Start date & period of implementation of tasks	13

6.	REQUIREMENTS	13

6.1.	Staff	13

6.2.	Office accommodation	13

6.3.	Facilities to be provided by the contractor	13

6.4.	Equipment	13

7.	REPORTS	14

7.1.	Reporting requirements	14

7.2.	Submission and approval of reports	14

8.	MONITORING AND EVALUATION	14

8.1.	Definition of indicators	14

8.2.	Special requirements	14

# BACKGROUND INFORMATION

## Partner country

The Republic of Serbia

## Contracting authority

The Managing Authority for IPARD Programme (hereinafter: MA),

Department for Management of IPARD Programme

Ministry of Agriculture, Forestry and Water Management of the Republic of Serbia (hereinafter: MAFWM).

## Country background

The Republic of Serbia is located at the crossroads of Central and Southeast Europe and is the central part of the Balkans, spreading over an area of 77,589 km2. Its population is 6,945,235 of which 1,694,056 are living in Belgrade. According to OECD definition of rural areas in the Republic of Serbia it accounts for 79.5% of the country’s territory, encompassing about half of the total population (58.7%). The Republic of Serbia is actively pursuing the agenda of accession to the European Union.

In that respect the Republic of Serbia - along with five other Western Balkans countries – was identified as a potential candidate for EU membership during the Thessaloniki European Council summit in 2003. In 2008, a European partnership for the Republic of Serbia was adopted, setting out priorities for the country’s membership application, and in 2009 it formally applied. In 2010, the process to ratify the Stabilization and Association Agreement began, and the European Council granted the Republic of Serbia the status of a candidate country on 1st March 2012, on the basis of the Commission Opinion on the Republic of Serbia’s membership application adopted in October 2011. In December 2013, the heads of the European Union member states or governments confirmed the decision of the Council of Ministers to start membership negotiations with the Republic of Serbia. The first intergovernmental conference took place on 21st January 2014, opening the Republic of Serbia’s EU accession negotiations. The process of (explanatory and bilateral) screenings is completed for all the negotiating Chapters. In December 2015 on the second intergovernmental conference first negotiation Chapters between the Republic of Serbia and the EU were opened. Since that date, the Republic of Serbia has opened 18 chapters and closed 2 of them.

The European Commission allocated for the Republic of Serbia the amount of EUR 175 million, within the Instrument for Pre-Accession Assistance (hereinafter: IPA) to be withdrawn by 2023 for rural development / IPARD. The IPARD II Programme was officially approved by the European Commission on 20th January 2015 by the Decision of the EC C (2015) 257 (the last modification – Decision of the EC AN/KF/D (2019) 4484892 dated 27 Jun 2019).

The adopted IPARD II Programme prescribes entrustment of 6 measures in three phases. By entry into force of the Financing Agreement between the Republic of Serbia and the European Commission on 12th June 2018, entrustment of budget implementation tasks was regulated for IPARD measures 1 - Investments in physical assets of agricultural holdings and 3 - Investments in physical assets concerning processing and marketing of agriculture and fishery products. The Amendment to the Financing Agreement between the Republic of Serbia and the European Commission entered into the force on 17th November 2020, by which implementation of IPARD measures 7 (Farm diversification and business development) and 9 (Technical Assistance) are enabled.

From the beginning of the IPARD II Programme implementation so far 14 public calls have been announced and closed.

The Republic of Serbia is initiating drafting of the IPARD Programme 2021-2027 according to Regulation of the European Parliament and of the Council establishing rules on support for strategic plans to be drawn up by Member States under the Common agricultural policy (CAP Strategic Plans) and financed by the European Agricultural Guarantee Fund (EAGF) and by the European Agricultural Fund for Rural Development (EAFRD) and repealing Regulation (EU) No 1305/2013 of the European Parliament and of the Council and Regulation (EU) No 1307/2013 of the European Parliament and of the Council ) (hereinafter: CAP Strategic Plan Regulation, 2021/2115), Regulation of the European Parliament and of the Council on the financing, management and monitoring of the common agricultural policy and repealing Regulation (EU) No 1306/2013 (hereinafter: CAP Horizontal Regulation 2021/2116).

## Current situation in the sector

MA has drafted IPARD Programme for the period 2011-2013, based on sector studies, prepared by independent experts for the priority sectors – milk and milk processing, meat and meat processing and fruit and vegetable sector. Due to the short period of implementation of the IPARD Programme, only 3 measures were included – Investment in agricultural holdings, Investment in processing and marketing of agricultural products and Technical assistance measure.

In the period 2011-2012 Serbia established the IPARD Operating structure, consisting of MA, which is represented by the Department for Rural development within the Serbian MAFWM and the IPARD Agency (hereinafter: IA) which is represented by the Directorate for Agrarian Payments in the MAFWM. The provided structure has been supported and trained under EU IPA Twinning project in the period 2010 – 2013.

Based on the priorities, identified under the National strategy for agriculture and rural development and in line with the IPA II strategic priorities, MAFWM started the preparation of the IPARD II Programme for the period 2014-2020. For the preparation of the IPARD II Programme, the MA was supported by EU IPA Twinning light project SR/2013/IB/AG/01/TWL, managed by Agrarmarkt Austria.

The Republic of Serbia has prepared the IPARD III Programme for the period 2021-2027, adopted on 9th March 2022.

The visibility and promotional actions on IPARD Programme is obligation set in Article 24 of Framework agreement between the Republic of Serbia and the European Commission on the arrangements for implementation of Union financial assistance to the Republic of Serbia under the Instrument for pre-accession assistance (IPA II) and Article 30 of the Sectoral agreement between the Government of the Republic of Serbia and the European Commission setting out provisions for the management and implementation of Union financial assistance to the Republic of Serbia under the Instrument for pre-accession assistance in the policy area 'agriculture and rural development' (IPARD). During the last period visibility and promotional activities were financed from national budget and within different IPA and bilateral projects.

MAFWM has on its website IPARD heading box (IPARD banner). According to the EC guidance, IPARD banner consists of basic relevant information on IPARD II Programme, its implementation, monitoring, evaluation and promotion. This concept is not user friendly because some information is difficult to find by potential recipient or by general public. Also, it is not visible which information is newest and actual. Furthermore, the preparation for implementation of IPARD III Programme is on-going and the single IPARD website is urgently needed. In regard to all above mentioned as well as to increase access to updated information about the IPARD Programme in the Republic of Serbia to all potential recipients following principles of transparency and equal treatment, MA needs the design, development and maintenance of web pages on single IPARD website.

## Related programmes and other donor activities

Particular programmes or other donor activities related to establishment of single IPARD website were not conducted at all. In regard to inform, present and promote pre-accession EU aid and funds, several projects were implemented.

IPA 2007 “Capacity building to implement Rural Development policies to EU standards”

The project started in August 2010 and ended 31 March 2013, Project had 3 components:

- Twinning Project “Strengthening the capacities of the Republic of Serbia for the absorption of EU Rural Development Funds in pre-accession period”. It provided a sound overview on the actual situation of the MAFWM and DAP and elaboration of rural development management system before accreditation in the framework of the IPARD.

- Supply contract for IT equipment for the Directorate for Agrarian Payments was successfully completed. Personal computers, printers, scanners and other items of technical equipment were acquired and put to use in the DAP.

- Technical Assistance component “Capacity building for the establishment and implementation of a LEADER initiative in the Republic of Serbia” aimed at capacity building for the implementation of area-based local development strategies for well-identified sub regional rural territories and resulted in 30 LAGs prepared and the capacity of MAFWM and relevant local stakeholders for the future LEADER approach in the Republic of Serbia strengthened. LEADER measure fiche was also drafted by this project.

IPA 2010 FWC “Technical Assistance for the National Fund within the Ministry of Finance in Serbia for the preparation for IPA Component V”.

The main results achieved by this project were: the finalization of National Fund IPARD procedures, development of accounting standards, preparation of accreditation package for IPARD.  Project ended in June 2013.

EU Twinning Light Project, SR/2013/IB/AG/01TWL “Assistance to Managing Authority of the Serbian Ministry of Agriculture, Forestry and Water Management (MAFWM) in elaboration of IPARD 2014-2020 Programme, support to accreditation and training”.

Project assisted in elaboration of the core elements of the IPARD 2014-2020 Programme (identifying adequate support measures, indicators, legislative gaps related to implementation of measures, drafting the measure sheets, drafting the monitoring and evaluation reports with necessary accompanying documents) and provided trainings to the MA. Additionally, new measures were included (Agri - environment - climate and organic farming measure and Implementation of local development strategies- LEADER approach) and list of National Minimum Standards was revised. Beyond preparation for the new Program 2014-2020 the project supported on the job trainings of currently employed staff and assisted in the revision of documents in line with obtained comments and recommendations from DG AGRI and ex-ante evaluation. The submission of the first draft IPARD II Programme to the European Commission was the most valuable result achieved under this project. On the job trainings were conducted for the Managing Authority to get acquainted with their future tasks as a part of the operating structure under IPARD II. One important stakeholder consultation meeting was organized to present the draft IPARD II Programme. Representatives of the processing industry and agriculture producers, associations, cooperatives and NGOs involved in rural development were invited to contribute with their written comments and discussion during the meeting to further improve the quality of the IPARD II Programme.

The IPA 2013 project “Support to IPARD Operating structure (MA, IPARD Agency and Advisory services)”

The contract has been signed in June 2017. Implementation process started at the beginning of September 2017 with planned duration up to August 2019. Request for the extension of the project was accepted and the project was extended until the end of the 2019. The main results achieved by this project were support during accreditation of the first two IPARD II measures (1 and 3), the preparation of the entrustment package for IPARD II measures 7 (Farm diversification and business development) and 9 (Technical Assistance), as well as development of the RD IT solution.

Support of Government of Japan related to the promotional activities of IPARD II Programme and public calls. Within this support, Guides for IPARD recipients for Measures 1, 3 and 7 were prepared and printed, four TV spots were produced and broadcasted during public calls for Measures 1, 3 and 7.

FWC - Support to IPARD Managing Authority and IPARD Agency with the implementation of IPARD measures (Specific contract 2018-596) (2020 -2021) - Support to MA during the initial phase of the implementation IPARD II measures 7 and 9 through on the job support was related to the preparation of the Draft Rulebook on Technical Assistance measure (M9). Simulation training for relevant staff of the MA and IPARD Agency (IA) was delivered, five TDs were prepared. Four Modules focused on the different topics related to preparation of tender and contract dossiers, ex-ante control, tender dossier evaluation and monitoring the implementation of the relevant contracts (service or supply) were held. The materials for the IPARD III programme were prepared in accordance with the deadlines set by the EC including remaining chapters. Stakeholder consultations on the IPARD III programme are published on the website as well as the questionnaire for suggestions and comments. The Training programme for M6 was prepared and a two-part workshop was held for MA and IA staff. IPARD Agency staff was prepared to implement IPARD II measures 7 and 9 in line with EU requirements. Existing RD IT solution for the implementation of IPARD II programme was upgraded.

The IPA 2017 project “Support to IPARD Operating structure (Managing Authority, IPARD Agency)” (2022-ongoing) - The activities related to the preparation of procedures for the rollover of investment measures to the IPARD III programme were successfully performed and mature drafts of rulebooks and supporting documents were developed. Workshops on the implementation of investment measures were conducted to discuss the open issues and improve the drafted documents. During the project, the development of procedures for the entrustment of measures 4 and 5 started and drafts of rulebooks and supporting documents were produced. Eight workshops for both measures were held to obtain a better understanding about the measures’ specificities and improve the developed drafts of documents. Study visits to Slovenia and Croatia were arranged and conducted in order to research the good practices from the implementation of measure 4 and measure 5.

# OBJECTIVES & EXPECTED OUTPUTS

## Overall objective

The overall objective (Impact) to which this action contributes is:

to contribute to more efficient and effective utilisation of the IPARD Programme, to increase number of potential recipients of the IPARD Programme and to inform the general public about EU assistance for agriculture and rural development to the Republic of Serbia.

## Specific objective(s)

The specific objectives (Outcomes) of this contract are as follows:

- to increase access to updated information about the IPARD Programme in the Republic of Serbia to all potential recipients

- to inform the general public, potential IPARD recipients and IPARD recipients, the Managing Authority and other IPARD entities and related bodies (operating structure, management structure, advisory services, technical bodies), potential Local Action Groups (pLAG’s) and National Rural (Development) Network, as well as EC and other candidate and EU countries about IPARD opportunities and overall support provided from EU to the Republic of Serbia for agriculture and rural development.

It should follow principles of transparency and equal treatment of all potential recipients by developing the user-friendly design, layout, structure, all including responsive design for the information centric website should convey helpful and updated information to a specific user so that the reader understands a topic better.

## Expected outputs to be achieved by the contractor

The expected outputs of this contract are as follows:

- Designed, developed, installed (implemented), functional and maintained IPARD web page/site providing all relevant information about the IPARD Programme in the Republic of Serbia to the potential recipients;

- Relevant staff from Managing Authority trained on updating the information on the IPARD web page/site (CMS, admins backend) and producing Google Analytic reports.

- Support and maintenance provided, including quality control, administrative and technical support, for a period of 1 month, as well as delivered web page/site secured and adhering to the security best practices;

# ASSUMPTIONS & RISKS

## Assumptions underlying the project

- The staffing level of beneficiary institution is adequate for the successful implementation of the activities. Activities are timely and effectively implemented.

- The MA staff is providing all the content to the Contractor in timely manner.

- The MA staff is available to be present and actively participate on job training.

## Risks

Risk related to the positioning of future IPARD web page/site:

-     IPARD title on the different webpages is used too often by the Consulting agencies.

Some websites with the IPARD title have been already created by some consulting agencies that provide consulting services and develop business plans for potential IPARD recipients. This creates the situation when the word “IPARD” is typed in Google, IPARD website of the consulting agency is first option to be find and that fact creates confusion among potential recipients and website visitors. The IPARD web page/site of the Managing Authority should be at the first place in Google search, because the Managing Authority is competent for creating and implementing IPARD Programme in the Republic of Serbia.

- Insufficient availability and staffing of beneficiary institution to actively and effectively participate in the implementation of the project.

- On time delivering by MA staff of the content of the web page/site to the Contractor.

- Weak or absent interest of the MA staff to be present on the job training.

Beside mentioned risks, the Tenderer should list additional risks identified according to his past experience in similar assignments which deem appropriate to this service. The risk mitigation measures for all risks should be presented in Organisation and Methodology.

# SCOPE OF THE WORK

## General

The web page/site must be designed to improve communication with potential recipients of the IPARD Programme by providing clear, accurate and up-to-date information on funding activities, to ensure transparency of work and to provide the general public information on EU pre-accession support provided to the Republic of Serbia for agriculture and rural development. The general scope of work is preparation of web page/site design, web page/site development, installation (implementation) and activation of appropriate modules within the allocated timeline, web page/site maintenance including quality control, administrative and technical support for a period of 1 month after releasing the final and approved version of the web page/site and on-the-job training provided to Managing Authority’s staff.

Upon expiration of the deadline of the finalisation of the Contract, the Managing Authority requires a fully designed, developed, implemented and optimized web page/site that can be easily updated by Managing Authority on-the-job trained staff.

According to the all other provisions of this ToR, Contractor must present methodological approach (and adequate timeline) as follows:

- Elaboration on how the proposed web page/site design fulfils requirements for achieving the purpose of this contract

- Elaboration of the manner in which the testing tailored to the target group will be conducted

- Elaboration of the manner of the system administration by Contractor, including provision of access and permission levels and on-the-job training of the Managing Authority’s staff

- Elaboration of the manner in which technical updating, maintenance and security of the web page/site will be provided.

### Description of the assignment

Design, preparation, installation (implementation), activation and maintenance of the IPARD Programme web page/site will be conducted in the phases that will ensure that the appropriate webpage/site design is prepared, tested in a controlled environment, elements and functionality modified after testing, installed, launched, updated and maintained within the agreed timeline. In the conduction of the assignment the Contractor should ensure that the following requirements are met:

- Regarding hosting:

- The most recent content on the designed web page/site is captured automatically at the homepage in an organized way, following specific categories, tags or other custom taxonomies;

- It is necessary to enable a high level of security and protection to make the web page/site resistant to various types of attacks. The web page/site must have clearly defined access and maintenance procedures in order to avoid security risks;

- Providing faster loading and optimization;

- Providing services of web hosting;

- In the case of a web host change, the Contractor is obliged to handover the source code of the web page/site and the Content management system and to transfer the complete web page/site to the new web host during the period of technical support, i.e. within a month from the development of the web page/site;

- Regarding Programme platform:

- Web page/site must be developed in a publicly accessible Content Management System (CMS) – open source website builder software that allows working on predefined templates;

- The web page/site should be bilingual (Serbian and English), with the entry into the Cyrillic and Latin versions being automated, while the English version requires a separate entry;

- Free/keyword and phrasing search function that will identify content from throughout the web site/page;

- The web page/site should be expandable/upgradeable;

- Daily flexible updating without influencing the availability of the web page/site;

- Possibility of easily managed e-mail newsletter linkage, as well as a way to manage visitors and those interested in receiving updates about the IPARD Programme;

- The web page/site should integrate related social media accounts, including social sharing features;

- E-mail notifications: the users and visitors should be able to subscribe themselves for new updates and news alerts;

- Regarding optimization:

- Web page/site design must be responsive – optimized to render appropriately on all/ wide variety of different up to date internet browsers and portable devices (mobile devices and tablets of newer and older generations) /Secure that the web page/site must be compatible with the current versions of different browsers;

- As a rule, optimization of the submitted materials (text, images and videos) of the web page/site will be provided by Contractin Authority, but in the exceptional cases with mutual agreement, optimization of the submitted materials will be provided by the Contractor;

- SEO - search engine optimization, removal of dead links;

- Regarding Design:

- Content management – Content of web page/site has to be agreed with the Contracting Authority and it should contain for example the following: Calendar, Upcoming events, Latest news/Site news, Trending topics - Home Page – Language Option - Header – Search Button – Title – Pledges/Commitments - Media – YouTube Link – Twitter Link/Live Feed - Contact – Address, Phone, e-Mail and Contact Form– Subscription - Links – Donors and Partners –Partners to the project etc.;Web page/site Appearance - Custom Theme and Consistent Design, each section of the web page/site should have a common look and feel (designs to be approved and logos provided by Contracting Authority). The use of authorized photographs, colors, fonts and layouts should he consistent throughout the web page/site (according to the EC Guidance “Communication and Visibility Requirements for EU External Actions” July 2022 and the  national guidelines for webpage/site development). Design should be flexible to allow for a large range of monitor sizes;

- Visually Appealing — The web page/site must have a mix of text and graphics that does not overwhelm the user. All main categories on the homepage of the current website are required to be highlighted in clear and focused manner. They may be categorized in a way to better represent main duties;

- Web site/page must not require plug-ins by default;

- Fast Loading pages- the web site/page must be designed with a balance of text and graphics so that each page loads efficiently;

- Easy to Navigate — The web page/site should have simple and intuitive navigation that allows users to easily identify where they are within the web page/site and where they need to go;

- Information should be grouped and presented in a logical manner and require the least possible number of levels of “drill down” for the user to find the desired information;

- Calendar: Integrate a calendar into the web page/site where all of the events can be listed;

- Document sharing: web site/page should allow users to download documents/forms in both text and spreadsheet formats;

- Providing various web forms;

- Videos: Include a video widget that allows us to pull in YouTube or other web page/site videos and/or to embed them into the web page/site;

- All actions towards visibility taken by the Contractor have to be approved by the Contracting Authority;

- Design of banner(s)and other graphic elements and optimization;The Contractor must provide that web page/site, in the terms of website performance and visibility obligations of Contracting Authority (fonts, colors and other design elements including EU and MAFWM logos), complies with the Communication and Visibility Manual for EU External Action (see Communication and Visibility Requirements for EU External Actions July 2022, IPARD Guidelines of the European Commission on the responsibilities of IPARD recipients concerning information and communication towards the public (Annex 1 to this ToR and national regulations http://www.pravno-informacioni-sistem.rs/SlGlasnikPortal/eli/rep/sgrs/skupstina/zakon/2018/27/4/reg and http://www.pravno-informacioni-sistem.rs/SlGlasnikPortal/eli/rep/sgrs/vlada/uredba/2018/104/5/reg) and the  national guidelines for webpage/site development;

- Possibility of creating new pages and performing minor changes to the web page/site appearance and design should be possible under this contract within 1 month from the release of the final version of the web page/site;

- The solution should allow authorised Contracting Authority staff to update, create, remove, edit published content;

- Regarding Security:

- Provide guidance to Contracting Authority on web hosting privileges;

- The design of the web site/page security should adhere to security best practices, with the aim to prevent and/or decrease the risk of sensitive information from being stolen or tampered with by hackers and identity thieves;

- Secured and authenticated web access solution should be secured in accordance with current best practices;

- Security settings, attack blocking, filtering and firewall settings, including interventions in the case of attacks: quick action of posting the last healthy copy of the web page/site (backup in case of an attack on the web page/site) and consultations regarding the improvement of the web page/site and its promotion;

- Upon release of the final version of the web page/site, the Contractor is obliged to provide the Contracting Authority with a complete backup of the web page/site on the medium as well as the source code of the web page/site;

Setting up and backing up the entire web page/site, including the web page/site database and user data on a weekly basis;

Provide central administration access of all features offered by web page/site to relevant MA staff;

- Regarding Administration:

- Functional and regular maintenance and updates of the web page/site, including corrections of all errors and solving problems Administration;

- Solving problems in the functionality of the web page/site, error correction etc. and reports during the period of technical support;

- Delivery of documentation for web page/site administration and all technical documentation of the web page/site (system design, architecture description, instructions for system/site administrator) including full handover of the source code of the web page/site and the Content management system;

- Regarding Training:

- On-the-job training of minimum two MA’s staff on how to update the content of the web page/site (CMS and backend training) and to produce Google analytic reports;

- Regarding Analytics and Reports:

- Monitoring and installing of the Google Analytics (the administrators should be able to monitor the web page/site visitors, number of documents downloaded, analysis and reports and submitting reports during period of technical support, after putting functional web page/site into use);

- Regarding Information:

- Alignment of all data collection and processing activities with European regulations (General Data Protection Regulation) to national data protection laws;

- Regarding Communication:

- Communication between the Contracting Authority and the Contractor regarding modifications, requirements for development and improvement, problem reporting and all other requirements of the Contracting Authority should be in written form, preferably via e-mail;

- Regarding Technical support:

- Technical support by e-mail 24 hours a day / 7 days a week during the contract duration in order to eliminate irregularities in ensuring the proper functioning of the web page/site:

  - The deadline for responding to the Contracting Authority requests for modification / additions to the content is a maximum of 2 hours from the moment of receipt of the request;

  - The deadline for resolving identified technical issues, that is acceptable to the Contracting Authority is:

- for easier interventions up to 24 hours from the receipt of the Contracting Authority request

- for more difficult interventions up to 72 hours from the receipt of the Contracting Authority request.

In regard to complete the task and achieve results of this ToR, the tenderer is obliged to include in the offer all above mentioned items from a) - k).

### Geographical area to be covered

Contract shall apply on the territory of the Republic of Serbia, as defined in the IPARD II Programme.

### Target groups

Target groups are: potential IPARD recipients and IPARD recipients, general public, the Managing Authority and other IPARD entities and related bodies (operating structure, management structure, advisory services, technical bodies), potential Local Action Groups (pLAG’s) and National Rural (Development) Network, as well as EC and other candidate and EU countries.

## Specific work

In order to achieve the results of this project given under point 2.3. the Contractor should produce listed outputs by carrying out the following activities:

Output 1. Designed, developed, installed (implemented), tested and functional IPARD web page/site providing all relevant information about the IPARD Programme in the Republic of Serbia to the potential recipients.

- Activity 1.1. Timetable of activities prepared and delivered;

In carrying out this task, Contractor shall propose timetable of all steps planned for realization description of the assignment. Timetable has to be agreed by Contracting Authority.

- Activity 1.2. Preparation of the proposal of the web page/site design

In carrying out this task, according to description of the assignment the Contractor shall:

- Propose the adequate design of the web page/site;

- Propose the main elements and manner of their functioning;

- Present the proposed design to the target groups.

- Activity 1.3. Preparation of Final version of the web page/site installed and activated

In carrying out this task, after the comments provided by the Contracting Authority, according to description of the assignment the Contractor shall:

- Incorporate the comments on the web page/site design and final approval of web site proposal by Contracting Authority ;

- Fill the web page/site with materials submitted by the Contracting Authority;

- Organize the testing of the web page/site with representatives of target groups using installation and activation on his own test environment;

- Prepare the manual (guidelines) for the administration of the web page/site for the Contracting Authority;

- Implementation/Launch of the web page/site.

- Handover of the source code of the web page/site and the Content management system;

- Compatibility testing of the delivered source code on Contracting Authority environment (server and PCs).

Output 2. Relevant staff from Managing Authority trained on updating the information on the IPARD web page/site (CMS, admins backend) and producing Google Analytics reports;

Activity 2.1: Training for MA staff

- Conduct the on-the-job training on CMS, backend, how to update the content of the web page/site for the Managing Authority and producing Google Analytics reports;

Activity 2.2: Reports from the web page/site visit

- Producing reports on a quarterly basis regarding the web page/site traffic, that is the number of unique visitors of the web page/site, most visited content, most downloaded documents, etc.

Output 3. Web page/site maintenance provided.

Activity 3.1: Administration, updating and maintenance of the web page/site

- The regular update and maintenance of the web page/site will be conducted by the Contractor according to the description in Chapter 4.1.1 point k;

Activity 3.2: Technical support of the web page/site according to the description in chapter 4.1.1.  point f.

Activity 3.3: Assuring that the web page/site is secured and adheres to the security best practices according to the description in Chapter 4.1.1 point e.

## Project management

### Responsible body

Contracting Authority, MA of the MAFWM is responsible for the management of this contract.

### Management structure

The Contracting Authority is responsible for implementation of this contract, the efficient use of the allocated resources to the Contractor for achievement of project results, ensuring the conditions for the contract implementation are met, and cooperating with the Contractor in the following areas:

• controlling and approving the work schedules supporting the Contractor during the assignment, cooperating with the Contractor and rendering logistical or other assistance, if required;

•  organization, coordination and invitation of representatives of target groups;

The Contracting Authority will analyse the reports prepared by the Contractor (first check of the outputs) and verifying all the reports against reporting requirements and approve provisional/final acceptance certificates (“certified correct”).

One kick-off meeting at the beginning of the contract will be held to ensure correct understanding of the contract requirements and explain the role and responsibilities, as well as expectations of each party clarify the specific administrative and implementing procedures.

During the contract implementation, meetings will be organized to follow progress of contracted activities based on request of the Contracting Authority or Contractor. When needed, meetings with the Contractor and the Contracting Authority to clarify/overcome all implementation issues /difficulties will be held.

All meetings between the Contractor and the Contracting Authority shall take place at the premises of the Contracting Authority in Belgrade or online if situation will require, with the prior approval of the Contracting Authority. All costs relating to the preparation and participation in these meetings by the Contractor must be taken into account when preparing the tender and should be included in the costs supported by the Contractor and included in the financial offer.

The approach day-to-day work management and description of the means and tools to be put in place to ensure efficient collaboration with the Contracting Authority shall be explained in the organisation and methodology.

The Contracting Authority will identify a Project Manager for the contract with responsibility to ensure efficient and quality use of allocated resources for achievement of contract targets and approves the reports (Draft Final/Final Report) provided by the Contractor as in part 7 of this ToR. The Project Manager will be responsible for liaison with the Contractor for administrative and monitoring checks over the contract execution by the Contractor on a regular basis. Project Manager shall notify its superiors of difficulties or non-performance during contract implementation.

The staff of the Managing Authority will work closely with the Contractor.

### Facilities to be provided by the contracting authority and/or other parties

Not applicable

# LOGISTICS AND TIMING

## Location

The Contractor’s operations will be based in the Republic of Serbia.

## Start date & period of implementation of tasks

The intended start is July 2023 and the period of implementation of the contract will be 4 months. Please see Articles 19.1 and 19.2 of the special conditions for the actual start date and period of implementation.

# REQUIREMENTS

## Staff

Note that civil servants and other staff of the public administration of the partner country, or of international/regional organisations based in the country, shall only be approved to work as experts if well justified. The justification should be submitted with the tender and shall include information on the added value the expert will bring as well as proof that the expert is seconded or on personal leave.

### Key experts

Key experts are not required

### Other experts, support staff & backstopping

Not applicable

## Office accommodation

Not applicable

## Facilities to be provided by the contractor

The contractor shall ensure that experts are adequately supported and equipped. In particular, it must ensure that there is sufficient administrative, secretarial and interpreting provision to enable experts to concentrate on their primary responsibilities. It must also transfer funds as necessary to support their work under the contract and to ensure that its employees are paid regularly and in a timely fashion.

## Equipment

No equipment is to be purchased on behalf of the contracting authority / partner country as part of this service contract or transferred to the contracting authority / partner country at the end of this contract. Any equipment related to this contract which is to be acquired by the partner country must be purchased by means of a separate supply tender procedure.

# REPORTS

## Reporting requirements

The contractor will submit the following reports in English and Serbian in one original and one copy:

Draft final report of maximum 15 pages (main text, excluding annexes. This report shall be submitted no later than one month before the end of the period of implementation of tasks.

Final report with the same specifications as the draft final report, incorporating any comments received from the parties on the draft report. The deadline for sending the final report is 7 days after receipt of comments on the draft final report. The report shall contain a sufficiently detailed description of the different options to support an informed decision on given solutions. The detailed analyses underpinning the recommendations will be presented in annexes to the main report. The final report must be provided along with the corresponding invoice.

## Submission and approval of reports

The report referred to above must be submitted to the project manager identified in the contract. The project manager is responsible for approving the reports.

# MONITORING AND EVALUATION

## Definition of indicators

The Project will be monitored in accordance with standard procedures. Project monitoring and evaluation will be based upon assessment of the progress of the delivery of specified project results against their targets, and the achievements of the project objectives.

The project shall be monitored and supervised by the Contracting Authority. The Contracting Authority shall monitor the implementation based on meetings and reports provided by the Contractor.

The Draft final report will undergo a thorough quality assessment by the Contracting Authority.

Monitoring checks may be carried during the implementation of the assignment, based on the following indicators:

- Indicator 1. Timetable of activities;

- Indicator 2. Proposal of the web page/site design developed;

- Indicator 3. Proposal of the web page/site design installed on Contractor’s test environment;

- Indicator 4. Source code of the final version of the web page/site installed and tested on Contracting Authority environment (server and PCs);

•   Indicator 5. Final version of the web page/site installed and activated;

- Indicator 6. At least two MA’s employees trained;

- Indicator 7. Web page/site updated and maintained during 1 (one) month;

- Indicator 8. At least one report regarding the web page/site traffic (number of unique visitors/most common downloads/most visited content).

## Special requirements

All copyrights and intellectual rights over the delivered service are in the unlimited and unconditional ownership of the Contracting Authority.

The contractor is obliged to provide monthly support 1 (one) month after the delivery and implementation of the final solution of the web page/site.

The Contractor shall permit Contracting Authority, or any person authorised by the Contracting Authority, the IPARD Agency, the NAO, NF, the IPA Audit Authority, the European Commission, the European Court of Auditors or OLAF - the European Anti-Fraud Office - to inspect or audit the records and accounts related to the service and make copies of both during and after provision of the services.

The Contractor must keep all the documents related to the contract implementation for a period of seven years following the closure of the contract.